CTO Review — Studio-Masons ERP

For the business owner. No technical knowledge assumed.

Important framing before the answers

You asked me to review this as a construction ERP. I need to flag something up front, because it changes how you should read every number below:

What's actually being built is a design-studio ERP, not a contractor's construction ERP. This is the in-house system for Studio-Masons, an architecture / interior / MEP design consultancy. The one real working module is the Design Department — briefs, drawings, design stages, "good-for-construction" drawing issue. The classic construction-company departments you listed — Procurement, Inventory, Labour, Equipment, Finance/Accounts — do not exist in any form. Not partially. Not stubbed. They have never been started.

So there are two honest ways to score "completion," and I'll give you both:

- As the design-studio system its developer is actually building: the first of ~6 planned modules is largely done — roughly 20–25%.

- As a full construction ERP (the lens in your question): roughly 8–12% — one design module exists; the procurement/inventory/labour/equipment/finance backbone of a construction business is entirely absent.

Keep that distinction in mind throughout.

1. What the software currently does

In plain terms, today it is a secure design-project management tool with first-class user/permission control. A logged-in employee can:

- Create and run design projects (name, client, code, location) through a lifecycle: draft → brief in progress → brief approved → finalised.

- Build project briefs from reusable questionnaire templates. The studio maintains a library of questionnaires (e.g. the Interior and MEP questionnaires); each project pulls the current version, the team fills it in, it goes through draft → submitted → reviewed → approved, and on approval the system automatically saves a tidy PDF of the signed-off brief into the project's folders.

- Track a project's progress through design stages with tick-box checklists and progress bars.

- Store and version project files in controlled folders, including issuing a formal "Good For Construction" (GFC) drawing package with version control and supersede tracking.

- Log and decide change requests (someone raises "this needs to change," a senior approves or rejects with a note).

- Control exactly who sees and does what — at company level, department level, and per individual project — all enforced by the database itself.

- Record an audit trail of who did what, and invite new staff without needing a developer.

2. Which business processes it supports

| Business process | Supported today? |
| --- | --- |
| Design project intake & brief capture | ✅ Yes, end-to-end |
| Brief review & sign-off workflow | ✅ Yes |
| Design-stage progress tracking | ✅ Yes |
| Drawing/document storage & version control | ✅ Yes |
| Controlled drawing issue (GFC) | ✅ Yes |
| Design change requests | ✅ Yes (raise & decide; not yet costed or linked to variations) |
| User/role/permission administration | ✅ Yes (strong) |
| Activity/audit logging | ✅ Yes |
| Procurement / purchase orders | ❌ No |
| Inventory / materials / stock | ❌ No |
| Labour / timesheets / payroll | ❌ No |
| Plant & equipment tracking | ❌ No |
| Finance / invoicing / accounts | ❌ No |
| Cross-department RFIs, site ops, scheduling | ❌ No (designed on paper, not built) |

3. Which departments can use it

- Design department — fully, this is the built module.

- Admin / HR (light) — can invite staff, assign roles, and read the audit log. This is user administration, not a real HR module (no employee records, leave, payroll, documents).

- Department leads — can manage their own team's access.

- Everyone else (Procurement, Accounts, Site Operations, Stores, Plant) — nothing to use yet. There is no screen for them.

So realistically: one department (Design) plus a system administrator. That's it.

4. Complete / partial / missing

Complete & solid

- Design module (projects, briefs, templates, folders, files, GFC issue, change requests, progress).

- Security & permissions (the strongest part — enforced in the database, not just on screen).

- User invitation, audit log, automated quality checks on every code change.

Partially complete

- HR/staff management — only invitation + roles exist; no real employee records.

- Operational safety — backups tooling exists but isn't automated or test-restored; no live error alerting.

- Security hardening — a fresh scan shows 72 medium warnings; the developer has drafted a fix but it isn't applied yet, and even when applied it only closes about half of them.

Missing entirely

- Procurement, Inventory, Labour/timesheets, Equipment, Finance/Accounts.

- The company-wide "Projects hub" and cross-department RFI ticket system (well-designed on paper, zero built).

- Multi-factor login (MFA), reporting/dashboards with real numbers, mobile/site usage, notifications/email.

5. Could employees realistically use it today?

The design team: yes, with caveats. The Design module is genuinely usable for capturing briefs, tracking stages, and managing drawings. It would be a real improvement over scattered folders and email — for that team only.

Everyone else: no. There is simply no functionality for them.

Caveats even for Design: no MFA, the security warnings aren't cleared, backups aren't proven, and there's no error alerting — so I'd call it "ready for a controlled pilot with the design team," not "ready to bet the business on."

6. What still needs spreadsheets or paper

Essentially the entire commercial and operational side of the business:

- Purchase orders & supplier management → spreadsheets/email.

- Material stock & inventory → spreadsheets/paper.

- Timesheets, attendance, labour allocation → paper/Excel.

- Equipment/plant logs & maintenance → paper/Excel.

- Invoicing, payments, budgets, project profitability → accounting software/Excel.

- Cost of design changes/variations → manual (the system logs the change but not its money impact).

- HR records, leave, payroll → existing HR/payroll tools.

- Cross-department questions (RFIs) → email/calls.

In short: the system handles how a design gets produced and signed off; the entire money, materials, people and plant side stays manual.

7. Risks of starting to use it now

- Single-department value, whole-company dependency — easy to over-rely on a tool that only covers Design.

- Open security warnings — 72 medium issues, fix drafted but not applied. None critical, but they should be closed before real client data goes in.

- No second-factor login — one leaked password is enough to get in.

- Unproven backups, no error alerting — if data is lost or something breaks, you may not find out until a client does.

- Changes go straight to the live system with no required second reviewer.

- The access model has been redesigned several times recently — powerful, but needs to prove it has stopped moving (rework here is where subtle permission bugs hide).

- Scope risk — the gap between "one design module" and "construction ERP" is enormous; expectations need managing.

8. If the developer stopped tomorrow

This is your biggest single risk — Red.

- The work depends entirely on one person. There is no second developer who knows it.

- Good news: the code is clean, unusually well-documented, version-controlled, uses mainstream technology (easy to hire for), and has automated tests and an architecture guide. A competent replacement could pick it up far more easily than most in-house systems — the handover surface is good.

- Bad news to verify now, not later: confirm the company (not a personal account) owns the code repository, the hosting, and the database; and that a second person could deploy and restore from written instructions. If any of those sit in a personal account, a departure could lock you out. I'd treat this as an urgent action item regardless of anything else.

9. Is the code well organized and maintainable?

Yes — genuinely above average. Clear separation between screens, business logic, and security; one consistent pattern for adding new modules; strong inline documentation; automated quality checks on every change; modern, well-supported technology. If anything, the engineering discipline is ahead of the business coverage — the foundation is built to extend, there just isn't much built on it yet. This is a good sign for the cost of finishing it.

10. Estimated completion

- As a design-studio ERP (what's actually being built): ~20–25% — one strong module of about six planned, plus excellent foundations.

- As a full construction ERP (your question's framing): ~8–12% — the commercial/operational backbone (procurement, inventory, labour, equipment, finance) does not exist.

Summary table (your requested modules)

| Module | Purpose (business benefit) | Status | Ready for use? |
| --- | --- | --- | --- |
| Projects | Run projects from intake to delivery. Today this exists only as design projects (briefs, drawings, stages, change requests) — not a company-wide project hub with budgets/schedule. | 🟡 Partial (Design only) | 🟡 Pilot-ready for the design team only |
| Procurement | Purchase orders, suppliers, approvals — control spend. | 🔴 Not started | ❌ No |
| Inventory | Track materials/stock, avoid shortages and waste. | 🔴 Not started | ❌ No |
| Labour | Timesheets, attendance, workforce allocation, payroll feed. | 🔴 Not started | ❌ No |
| Equipment | Track plant/tools, usage, maintenance, hire costs. | 🔴 Not started | ❌ No |
| Finance | Invoicing, payments, budgets, project profitability. | 🔴 Not started | ❌ No |

For completeness — what does exist (not in your list, but real)

| Module | Purpose (business benefit) | Status | Ready for use? |
| --- | --- | --- | --- |
| Design Department | Capture briefs, run design stages, version & issue drawings, manage change requests. | 🟢 Largely complete | 🟡 Yes, controlled pilot |
| Access / User Admin | Invite staff, control who can do what — company, department, project level. | 🟢 Complete & strong | ✅ Yes |
| Audit Log | Record of who did what, for accountability. | 🟢 Complete | ✅ Yes |
| Dashboard | Landing/home screen. | 🟡 Basic shell | 🟡 Cosmetic only |

My recommendation in one line

You have a well-engineered first module and an excellent foundation, but not yet an ERP — and certainly not a construction ERP. Before going further: (a) confirm company ownership of code/hosting/data and a recovery runbook (today), (b) clear the security warnings and turn on MFA, then (c) decide deliberately whether the roadmap is "deepen the design studio system" or "build a true construction ERP" — because those are very different amounts of work, and right now the plan on paper is the former.

Studio-Masons ERP — Director's Briefing

Prepared 30 June 2026. No technical knowledge assumed.

1. Executive Summary

Studio-Masons ERP is a custom, in-house web system intended to run the company's departments on one secure platform, replacing scattered spreadsheets and email.

First, an important reframing. Having now read the whole system end to end, it is being built as a design-studio system (for an architecture / interior / MEP design practice), not a construction-contractor ERP. That distinction matters: the parts that run a building company — procurement, materials/inventory, labour and timesheets, equipment, and finance/accounts — do not exist in any form and have never been started. What exists is the studio's design workflow.

Within that narrower scope, the progress is real and the quality is high. There is now a genuinely working Design Department module: staff can create design projects, capture client briefs from reusable questionnaire templates, run a brief through review and sign-off (which auto-files a PDF), track design stages, store and version drawings, formally issue "good-for-construction" drawing packages, and log change requests. Around this sit strong user administration (invite staff, control who can do what) and an activity log. The developer has also added the "safe to operate" plumbing — automated tests, an automated quality gate on every change, and backup tooling — which is a strong, responsive body of work.

The standout strength remains security. Access is split into three independent layers (company, department, project) and enforced inside the database itself — the strongest possible place. The latest independent scan confirmed no unprotected data tables.

Where the caution sits: (1) this is one of roughly six planned modules — perhaps 20–25% of the intended studio system, and under ~12% of a true construction ERP; (2) a fresh security scan returned 72 medium warnings and the developer's drafted fix has not yet been applied; (3) everything depends on a single developer; and (4) the wider plan (a company-wide projects hub, cross-department query tickets) is well-designed on paper but unbuilt.

Bottom line: You have an excellent foundation and one solid, pilot-ready module — but not yet an ERP, and not a construction ERP. The right conversations now are about hardening it, securing company ownership and continuity, agreeing what "version 1" really covers, and aligning expectations with scope before real client data goes in.

2. Top 10 Concerns to Discuss With the Developer

- Scope mismatch: is this a design-studio system or a construction ERP? Only the Design workflow exists. Procurement, inventory, labour, equipment and finance are entirely absent. Agree explicitly which system you're paying for — the two are very different amounts of work.

- The 72 security warnings — and the fact the fix isn't live. None are critical, but the drafted fix has not been applied to the live system, and even when applied it closes only about half. Ask: applied by when, and what clears the rest (plus the switched-off password-leak protection)?

- Company ownership and recovery — the single biggest risk. Confirm the company (not a personal account) owns the code, the hosting, and the database, and that a second person could deploy and restore the system from written instructions. Treat this as urgent.

- Key-person dependency. Everything rests on one developer. The good news is the code is clean and well-documented, so a replacement could pick it up — but there is no second person today. Discuss a backup plan.

- Multi-factor login (MFA) is missing. One leaked password is currently enough to get in. Confirm how and when a second factor arrives (ideally via Microsoft 365 sign-on, which is designed in but blocked on Azure admin access you'd need to unblock).

- Backups aren't proven. Backup tooling exists but isn't automated or test-restored. A backup you've never restored isn't one you can trust — ask for scheduled backups plus one documented test restore.

- No live error alerting. If something breaks for a user, no one is notified — you'd hear it as a complaint. A cheap, standard addition that should go in before real use.

- Is the access model now settled? It's powerful but has been redesigned several times recently. Repeated rework here is where subtle permission bugs hide. Confirm it has stopped moving.

- Changes go straight to live, with no required second reviewer. The automated quality gate helps, but as real data arrives, consider requiring a second pair of eyes before changes land.

- A dated, scoped roadmap. The expansion is well-designed on paper but unbuilt and large. Ask for the next 3–4 things to build, in order, with target dates, and a clear definition of what the design team must have to go live.

3. Status Report — Red / Yellow / Green

| Area | Status | Comment |
| --- | --- | --- |
| Code quality & structure | 🟢 Green | Clean, consistent, well-documented, easy to extend and hire for. |
| Security & permissions (data layer) | 🟢 Green | Enforced in the database; scan found no unprotected tables. The strongest part. |
| Technology choices | 🟢 Green | Mainstream, well-supported, cost-effective. |
| Design module (the one built) | 🟢 Green | Genuinely usable end-to-end for the design team. |
| Testing & quality gate | 🟢 Green | Automated checks on every change (core logic, not yet the Design module). |
| User admin & audit log | 🟡 Yellow | Works well, but new and lightly tested. |
| Security hardening | 🟡 Yellow | 72 medium warnings open; drafted fix not yet applied. None critical. |
| Login depth (MFA) | 🟡 Yellow | Invite-only and solid, but no second factor yet. |
| Operational resilience | 🟡 Yellow | Backups not automated/test-restored; no error alerting. |
| Stability of access model | 🟡 Yellow | Powerful but recently re-architected; needs to prove it's settled. |
| Overall business coverage | 🔴 Red | One of ~6 modules; commercial/operational departments don't exist. |
| Scope vs "construction ERP" expectation | 🔴 Red | Built as a design-studio system, not a contractor ERP — align expectations. |
| Key-person / continuity risk | 🔴 Red | Single developer; company ownership & recovery runbook need confirming. |

Overall: 🟡 Yellow on quality, 🔴 Red on coverage and continuity. The engineering is strong; the cautions are about how little is built yet, who controls it, and what you actually expect it to be.

4. Features With the Biggest Business Value Next

Tier 1 — Protect what exists (do first; mostly cheap):

- Secure ownership & recovery — confirm company control of code/hosting/data and a written recovery procedure. Near-zero cost, removes your biggest risk.

- Apply the security fix, clear the warnings, turn on MFA — the gate before any real client data goes in. Ideally via Microsoft 365 sign-on, which delivers MFA "for free."

- Automated, tested backups + error alerting — small effort, large protection.

Tier 2 — Get real return from what's built (highest visible value): 4. Take the Design module live for the design team — it's furthest along and closest to payback. Define exactly what "version 1" must do, and get it into daily use. A finished, in-use module is worth more than three half-built ones — and becomes the proven template for every other department.

Tier 3 — Decide the direction, then build the next backbone: 5. Agree the strategic path: deepen the design-studio system or build a true construction ERP. Then build the company-wide "Projects hub" (one place where projects, teams and documents live) — every future department plugs into it, so it's the highest-leverage structural piece. 6. The first commercial module — if you genuinely need a construction ERP, the biggest business value is usually Procurement (purchase orders, supplier approvals, spend control) or Finance/invoicing, since those touch cash directly. Pick one and build it properly before spreading wider.

Recommendation: Commission Tier 1 as one hardening-and-ownership block now, drive the Design module to a real go-live, and in parallel agree the scope decision (Concern #1) — because whether this becomes a design-studio tool or a full construction ERP determines everything that follows. Depth on one department beats breadth on many.